SaaS Customer Onboarding Framework

Version 1.0 — A repeatable system for activating new B2B SaaS accounts in their first 30 days.

1. Purpose

This framework gives a Customer Success team a structured, measurable path from contract-signed to first-value-realized. It replaces ad-hoc onboarding emails with a staged playbook tied to activation metrics.

2. The Four Activation Stages

Stage 1 — Welcome & Account Setup (Day 0–2)

•	
      Send personalized welcome within 1 business hour of signature.

•	
      Provision workspace, invite admin, confirm SSO/domain.

•	
      Schedule the kickoff call before Day 3.

Stage 2 — Kickoff & Goal Mapping (Day 3–7)

•	
      Run a 45-minute kickoff: confirm the customer's primary success metric.

•	
      Map their goal to a single "first win" milestone.

•	
      Assign a named CSM and share the 30-day plan.

Stage 3 — Guided Adoption (Day 8–21)

•	
      Drive the customer to complete the 3 core actions that predict retention.

•	
      Weekly check-in: blocker review + usage snapshot.

•	
      Trigger in-app nudges for any unfinished core action.

Stage 4 — First Value & Expansion Signal (Day 22–30)

•	
      Confirm the "first win" metric was hit; document the outcome.

•	
      Run a value-review call; capture a quote or NPS.

•	
      Flag expansion or risk signals for the account owner.

3. Key Metrics

Metric

Target

Stage

Time to first login

< 24h

1

Kickoff completion rate

> 90%

2

Core-action completion

3 of 3 by Day 21

3

30-day activation rate

> 70%

4

4. Roles & Responsibilities

•	
      CSM — owns the 30-day plan and all customer touchpoints.

•	
      Onboarding Specialist — handles technical setup and integrations.

•	
      Account Owner — receives expansion/risk signals at Day 30.

5. Templates Included

1	
      Welcome email copy

2	
      Kickoff call agenda

3	
      30-day plan tracker

4	
      Day-30 value-review script

© Auracles test artifact — sample content for upload testing only.